| DAK NONG PROVINCIAL PEOPLE'S COMMITTEE DAK GLUN HYDROPOWER JSC | SOCIALIST REPUBLIC OF VIETNAM Independence - Freedom - Happiness |
| --- | --- |

## REGISTRATION FORM FOR INVESTMENT CERTIFICATE ISSUANCE

"Investment Project: Dak Glun 3 Hydropower Plant"

To: * Dak Nong Provincial People's Committee.

- Dak Nong Provincial Department of Planning and Investment.

DAK GLUN HYDROPOWER JOINT STOCK COMPANY.

- Address: Group 9, Hung Vuong Street, Nghia Thanh Ward, Gia Nghia Town, Dak Nong.

- Phone: 0501.544087.

- Tax Code: 6400044933.

- Business Registration Certificate No.: 6303000071 issued by the Business Registration Office – Department of Planning & Investment of Dak Nong Province on January 28, 2008.

- Represented by Mr.: Nguyen Duc Tuyen.

- Title: General Director of the Company.

- ID Card No.: 240281369 issued by Dak Lak Provincial Police on March 14, 2001.

Registering to implement the investment project with the following details:

- Project Name: Dak Glun 3 Hydropower Plant.

- Location: Quang Tam Commune and Dak Ngo Commune, Tuy Duc District, Dak Nong Province.

- Expected Land Area: 164.17 hectares.

- Implementation Scale Area: 132.17 hectares.

- Objectives and Scale: Construction of a hydropower plant with a capacity of 7.1 MW.

- Expected Investment Capital: 188,943,928,000 VND.

  - Contributed Capital: 56,683,178,000 VND.

  - Loan Capital: 132,260,075,000 VND.

- Project Duration: 50 years.

- Project Schedule: 2 years, commencement in 2010 and completion in 2011.

## REQUEST FOR ADJUSTMENT OF INVESTMENT CERTIFICATE

"Investment Project: Dak Glun 3 Hydropower Plant"

Proposed Adjustments (dated November 25, 2011):

- Investment Capital: Adjusted to 226,733,000,000 VND.

- Project Schedule: Commencement in 2012 and completion in 2014.

- Land Area: Adjusted to 164.40 hectares (including material mines).

## DECISION OF DAK GLUN HYDROPOWER JOINT STOCK COMPANY

"Regarding the approval of the investment project for the construction of Dak Glun 3 Hydropower Plant"

Main Project Specifications:

- Project Name: Dak Glun 3 Hydropower.

- Investor: Dak Glun Hydropower Joint Stock Company.

- Consultancy Unit: Dai An Co., Ltd.

- Project Classification: Group B, Grade III.

### Technical Specifications of the Hydropower Project

| Parameter | Unit | Main Stream | Auxiliary Stream | Total |
| --- | --- | --- | --- | --- |
| Catchment Area | Km2 | 70.50 | 15.31 | 85.81 |
| Normal Water Level (NWL) | m | 514.00 | 605.00 | - |
| Total Reservoir Capacity | 103 m3 | 3,768.75 | 623.00 | 4,391.75 |
| Dam Type | - | Earth-fill dam | Earth-fill dam | - |
| Max. Dam Height | m | 33.1 | 17.2 | - |
| Installed Capacity | MW | - | - | 7.10 |
| Number of Units | - | - | - | 3 |
| Turbine Type | - | - | - | Francis |

Economic and Financial Indicators:

- Financial Internal Rate of Return (FIRR): 14.31%.

- Financial Payback Period: 16.5 years.

- Economic Internal Rate of Return (EIRR): 11.19%.